## Slide 1
Project Failure Diary & Lessons Learned
Comprehensive Analysis of Bugs, Failures, and Strategic Architecture Revision: c748621 to 68fde00 | August 2026

## Slide 2
Source of Truth: realistic_project_creation_codex.md, Git History, and Locked Benchmark Reports.
Resolved Root Causes
Root cause verified and fixed with corresponding regression tests and live evidence.
Controlled Risks
Risk controlled, although platform or architectural limitations still persist.
Legacy Evidence
Measurements valid for old revisions; no longer representative of current code state.
Ongoing Research
Performance or accuracy issues still under investigation; unresolved bottlenecks.
Technical Memory & Status Glossary

## Slide 3
Gate | Primary Architectural Failure | Outcome / Resolution
P0 | Ollama JSON grammar compilation failed due to Pydantic regex. | Adapter cleanup schema implemented; live smoke pass.
P1 | WSL I/O latency; Loader cardinality errors; anomaly misunderstanding. | Atomic build in Linux ext4; 20/20 validation achieved.
P3.1 | Mini-100 unique constraint violation; Weak index publication. | Benchmark hardening; holdout separation.
P5 | Laptop instability during full-GPU runs; 78.33% Olist accuracy. | Guarded runner; 6-layer profile; checkpoint UI.
P6.3 | Free-form query scope errors; Scalar correction mismatch. | Dimension-aware linking; Correction-on by default.
Strategic Overview: The Gate Roadmap

## Slide 4
P0 — Local Model Contracts
F-P0-01: Pydantic patterns crashed Ollama's grammar compiler.
Fix: Providers now strip grammar-only patterns before request transmission.
P1 — Olist Logistics
F-P1-02: SQLite random I/O on WSL /mnt/d was 160x slower than /tmp.
Solution: Atomic builds in ext4 storage with transaction-heavy validation (5m 43s build time).
Data Integrity: Pin hashes for ZIP and 9 CSVs; read-only checksum tests integrated.
CI Mitigation
Architecture shifted to fake transport + synthetic SQLite to decouple Ci from local GPU dependencies.
P0-P1: Infrastructure & Data Foundations

## Slide 5
SQLGlot Limitation: Valid syntax parsing does not guarantee a SELECT query. Normalizer now enforces exp.Query roots.
Schema Integrity: JSON Schema was being rendered as Python dicts, destabilizing generation. Fixed by explicit JSON serialization.
Latency Control: Qwen thinking phase breached budgets (95.6s). Fixed by setting think=false and context capping (20.2s).
Evaluation Integrity: All return paths now record total latency to prevent taxonomy skew.
P2: Direct Reasoning & SQL Generation

## Slide 6
Lessons in Latency
Retrieval reporting initially skipped query embedding time (~5s/query). E2E Grounding now includes warm rank/link metrics.
Hybrid RRF Rejected
BM25-heavy configs underperformed. Equal-weight RRF proved superior for qualified schema recall on disjoint holdouts.
P3-P3.1: The Retrieval Evolution

## Slide 7
The Answer Fallacy
Execution success does not equal correctness. Introduced VALID / SUSPICIOUS / FAILED shape validators for gold-blind rules.
Stochastic Recovery
Repeated-SQL fingerprints now stop infinite loops. One LLM correction call is default, ensuring a "frozen run" recovers 3/4 failures.
Model Variance
OPEN ISSUE: Diagnostic reruns only recovered 1/3 of repair triggers. Results are model-dependent and stochastic.
P4: From Execution to Correctness

## Slide 8
Hardware Stress & Guarding
The Incident: Continuous full-GPU benchmarks caused laptop thermal instability and power crashes.
The Response:
"Safety segments maintain 60–61°C, Swap 0."
Power Supervisor: Samples at 0.5s; kills process groups if >115W detected.
6-Layer Profile: High-layer profiles (10-14) rejected due to 139W transients. 6-layer balance achieved.
Isolation: CPU affinity and context capping (4096) to prevent RAM/Swap overflow.

## Slide 9
Strategic Bottleneck
Failures are primarily semantic mismatches for complex nested/aggregate queries, not system crashes. p95 latency remains at ~85s per query.
P6: Release Benchmarks & Accuracy

## Slide 10
Schema Coherence: Prompting now enforces exact ownership for disconnected aggregate views vs raw tables.
UI Latency: Async polling and lazy results reduced History render from 24s to 0.05s.
Scalar Recovery: Correctors now force subquery wrapping to ensure single-row outputs for scalar intents.
P6.2-P6.3: Schema Coherence & UI Speed

## Slide 11
OPEN: Latency & Semantics
Local inference on Qwen-14B remains a major bottleneck (70–100s/query). Semantic generation for complex aggregate queries remains at a 36% ceiling for "Extra-Hard" categories.
No Free-Form Accuracy
We cannot claim per-query accuracy for user-free text without gold references. UX now focuses on "Model Confidence" and validation status.
Safety Limitations
The local application is not hardened for public internet (no multi-user isolation or TLS). It remains bound to loopback for security.
Current Research & Accuracy Boundaries

## Slide 12
Read First: Consult canonical ledger and gate failure IDs before any architectural change.
Validation: Mandatory positive/negative regression tests for every semantic rule added.
Runtime: Keep random I/O inside Linux filesystems; avoid Windows mounts for SQLite execution.
Benchmarking: Pin all model digests, indices, and prompts before launching 100+ cases.
Questions?
Documentation Index: docs/evidence/p0-p6_gate.md
Engineering Hygiene: The Prevention Checklist

## Slide 13
https://media.geeksforgeeks.org/wp-content/uploads/20250717161626331723/Types-of-Reasoning-in-AI.webp
Source: www.geeksforgeeks.org
https://refurbo.in/_next/image?url=https%3A%2F%2Frefurbo.in%2Fblogs%2Fcontent%2Fimages%2F2026%2F05%2FChatGPT-Image-May-27--2026--12_32_28-PM--1-.png&w=1920&q=75
Source: refurbo.in
https://static.vecteezy.com/system/resources/previews/005/568/880/non_2x/optimization-icon-in-trendy-two-tone-style-isolated-on-soft-blue-background-free-vector.jpg
Source: www.vecteezy.com
https://static.vecteezy.com/system/resources/previews/071/274/138/non_2x/speedometer-or-gauge-icon-for-performance-and-speed-measurement-simple-flat-illustration-for-a-dashboard-or-analytics-report-vector.jpg
Source: www.vecteezy.com
http://icrack.co.uk/cdn/shop/products/iPhone13Pro_SoftwareRecoveryRepair.webp?v=1680864398
Source: icrack.co.uk
Image Sources